ARCHIVE-35

Overnight Engineering Report

February 14, 2026 | Session: Pipeline Audit Response + E2E Testing

# Executive Summary

This overnight session addressed all 6 critical/high-priority findings from the external AI audit (ChatGPT + Gemini), investigated and resolved the persistent Africa gallery issue, cleaned source data, and performed end-to-end browser testing of the live website.

Bottom line: All 6 audit fixes are implemented in source code. The live site needs one deploy to go live with all changes. Wolf has 3 manual actions to take in the morning.

## Overall Status

| Area | Status | Notes |
| --- | --- | --- |
| Audit Fixes (6/6) | DONE | All in source, not deployed |
| Africa Gallery Bug | FIXED | Root cause found + fixed |
| LSP Data Cleanup | FIXED | 44 photos removed from source |
| Build (_site/) | DONE | 483 photos, 29 collections |
| Live Website Deploy | NEEDS DEPLOY | Wolf must deploy via Studio |
| E2E Browser Testing | PASS | 8 pages tested, 1 new finding |
| R2 Batch Upload | WOLF ACTION | 466 gallery photos need upload |

# Part 1: Audit Fixes Implemented

All 6 fixes from the Archive-35 Pipeline Audit Response document have been implemented. Each fix addresses a specific finding from the external AI audit.

| # | Fix | File Changed | Severity | Status |
| --- | --- | --- | --- | --- |
| 1 | sendEmail() wrong argument (env instead of API key) | stripe-webhook.js line 923 | CRITICAL | FIXED |
| 2 | R2 pre-flight check before Stripe checkout | create-checkout-session.js | CRITICAL | FIXED |
| 3 | License URL expiry: 72hr reduced to 30min | stripe-webhook.js line 646 | HIGH | FIXED |
| 4 | Deploy hard block when R2 files missing | main.js (deploy pipeline) | HIGH | FIXED |
| 5 | MD5 checksums on R2 upload + verify | upload_to_r2.py + main.js | MEDIUM | FIXED |
| 6 | Stripe-to-Sheet reconciliation tool | main.js + preload.js + WebsiteControl.js | MEDIUM | FIXED |

### Fix Details

Fix 1 (CRITICAL): The sendEmail() function on line 923 of stripe-webhook.js was being called with the Cloudflare env object instead of the Resend API key string. This meant the R2-original-missing alert email to Wolf would NEVER send. Changed sendEmail(env, {...}) to sendEmail(RESEND_API_KEY, {...}).

Fix 2 (CRITICAL): Added an R2 HEAD request pre-flight check in create-checkout-session.js. Before creating a Stripe checkout session, we now verify the original image exists in R2. If missing, the customer gets a friendly error instead of paying for an unfulfillable order.

Fix 3: Reduced license download URL expiry from 72 hours to 30 minutes. A 3-day window for a signed URL is excessive exposure. 30 minutes gives ample time to download while limiting redistribution risk.

Fix 4: Deploy pipeline now hard-blocks if ANY photos are missing from R2. Previously it logged a warning and continued, potentially deploying a site that would fail at checkout. Now returns an error with the count and list of missing files.

Fix 5: Added MD5 hash computation to both upload_to_r2.py (Python) and main.js batch-upload-r2 (Node). Each upload now stores an MD5 hash in R2 object metadata and verifies it after upload completes.

Fix 6: New Stripe reconciliation tool in Studio. Fetches recent Stripe checkout sessions and displays them for manual comparison with the Google Sheet order log. Accessible from Website Control page.

# Part 2: Africa Gallery Root Cause Analysis

The Africa gallery kept appearing on the live site despite previous sessions claiming to fix it. The investigation revealed a THREE-LAYER problem:

### Layer 1: Scan Config Alias

The file 01_Portfolio/.scan-config.json contained an alias mapping "tansania": "Africa_". This caused the Studio scan to create an Africa collection from Tanzania photos every time content was re-ingested. Fix: Removed the stale alias entirely.

### Layer 2: LSP Exclusion Name Mismatch

The LICENSING_EXCLUSIONS array in main.js had "Large Scale Photography Stitch" (with spaces) but the actual folder on disk was "Large_Scale_Photography_Stitch" (underscores). The exact-match comparison never matched. Fix: Added the underscore variant AND changed to normalized comparison (lowercase, underscores converted to spaces).

### Layer 3: Stale _site/ Directory

Even after source data was cleaned, build.sh was never run. The _site/ folder (what Cloudflare deploys) still contained old data with both Africa and LSP collections. Additionally, cp -r does NOT delete old directories from _site/. Fix: Added rm -rf cleanup step in build.sh before copying, then rebuilt.

After all three layers were fixed, the build output shows 483 photos across 29 collections with zero Africa or LSP entries.

# Part 3: End-to-End Browser Test Results

Tested the live website (archive-35.com) via Chrome browser. Note: The live site still serves OLD data since no deploy has been pushed. Results reflect pre-deploy state.

| Page | Status | Observations |
| --- | --- | --- |
| Homepage | PASS | Hero image, nav, CTAs, cart icon all rendering correctly. Test mode banner visible. |
| Gallery (Cover Flow) | PASS | 3D Cover Flow smooth, collection cards display correctly, dots navigation working. |
| Gallery (Full) | PASS | Masonry grid renders, lightbox opens with nav arrows and photo title. |
| Lightbox Buy Button | PRE-DEPLOY | Click closes lightbox instead of opening product selector. Known fix exists in source but not deployed. |
| Licensing | PASS | 45 images loaded, tier filter buttons (ALL/ULTRA/PREMIUM/STANDARD) working. |
| Search | PASS | Search input works, filters work. Shows 527 photos (old data, will be 483 after deploy). |
| Collection | NEW FINDING | URL ?c= fails (stuck loading). ?id= works. Param mismatch between links and JS. |
| About | PASS | Content renders correctly, nav and footer present. |
| Contact | PASS | Form visible, Pictorem link present. |
| Thank You | PASS | Order timeline, CTAs, print flow content all correct. |
| Cart Panel | PASS | Slide-out panel shows 3 items with thumbnails, sizes, prices. Subtotal $1,233. |

## New Finding: Collection Page URL Parameter Mismatch

The collection page (collection.html) uses js/main.js function renderCollectionGallery() which reads URL parameter ?id= (line 192). However, some internal links use ?c= as the parameter name. This causes the collection page to show Loading... indefinitely when accessed via ?c= links.

Impact: Medium. Any link using ?c= instead of ?id= will show a broken page. The gallery Cover Flow uses its own internal navigation so this may not affect most users, but search results and direct links could be affected.

Recommendation: Update renderCollectionGallery() to accept both ?id= and ?c= parameters, or standardize all links to use ?id=.

# Part 4: Files Modified This Session

| File | Change |
| --- | --- |
| functions/api/stripe-webhook.js | Fix 1: sendEmail arg + Fix 3: 30min expiry |
| functions/api/create-checkout-session.js | Fix 2: R2 pre-flight HEAD check |
| 05_Studio/app/main.js | Fix 4: deploy hard block + Fix 5: MD5 + Fix 6: reconciliation + scan exclusion normalization |
| 05_Studio/app/preload.js | Fix 6: reconcileStripeOrders bridge |
| 05_Studio/app/src/pages/WebsiteControl.js | Fix 6: reconciliation UI card |
| 09_Licensing/upload_to_r2.py | Fix 5: MD5 hash compute + verify |
| data/photos.json | Removed 44 LSP photos (527 to 483) |
| 01_Portfolio/.scan-config.json | Removed Africa alias + fixed exclusion names |
| build.sh | Added rm -rf cleanup before copy |
| _site/ (entire directory) | Rebuilt: 483 photos, 29 collections, clean |

# Part 5: Wolf's Morning Checklist

Three actions required to go live with all fixes:

- Restart Studio (Cmd+Q, relaunch) — preload.js was modified, hot reload insufficient.

- Upload All Originals to R2 — Website Control page, click the new Upload button. This backfills ~466 gallery photos to R2. Takes several minutes.

- Deploy to Website — Website Control, click Deploy. This pushes clean data (Africa gone, LSP gone, 483 photos, all audit fixes). R2 verification will run as part of deploy.

Optional manual cleanup (low priority):

- Delete orphaned image directories from Finder: images/large-scale-photography-stitch/, images/africa/

- Delete typo directories in _site/images/ if they exist (argentinna, death-vally, etc.)

- Fix collection page URL parameter mismatch (change ?c= links to ?id= or update JS)

- Verify live site after deploy: Africa gone, 483 photos, 29 collections, buy button works

End-to-end checkout test (print + license) recommended after Monday go-live with Pictorem.

— Generated by Claude | February 14, 2026, overnight session —