Archive-35 Publishing Pipeline

Go-Live Status & External Requirements

February 23, 2026

# 1. The Complete Pipeline Flow

This is the end-to-end journey from mockup creation to live social post. Every mockup gets the Archive-35 logo automatically.

| Step | Where | What Happens |
| --- | --- | --- |
| 1. Create Mockup | Preview Lab or Batch Queue | Photo composited into room template. Archive-35 logo overlaid (bottom-right, per-platform sizing). Saved to mockups/social/. |
| 2. Queue to Agent | Automatic (or manual) | Mockup image sent to Agent API. Claude Sonnet generates platform-specific caption + hashtags. Entry created in mockup_content table with status: pending. |
| 3. Review & Edit | Content Queue tab | Wolf sees mockup image + AI caption + tags. Can edit caption, change tags, approve or reject. This is the LAST CHECKPOINT before posting. |
| 4. Publish | Content Queue or Pipeline | Approved content uploaded to R2 (public URL), then posted via platform API. Kill switch can stop any platform instantly. |
| 5. Live Post | Instagram / Pinterest / Etsy | Post goes live. Audit log records media_id, permalink, timestamp. Status changes to posted. |

# 2. Logo & Branding on Every Mockup

The Archive-35 wordmark (archive35-wordmark-600.png) is composited onto EVERY mockup automatically. Positioning varies by platform:

| Platform | Position | Scale | Opacity | Padding |
| --- | --- | --- | --- | --- |
| Etsy | Bottom-right | 12% of width | 70% | 30px |
| Pinterest | Bottom-right | 15% of width | 70% | 24px |
| Instagram | Bottom-right | 14% of width | 65% | 20px |
| Web (full) | Bottom-right | 10% of width | 50% | 20px |

# 3. Platform Connection Status

## Instagram READY (Dev Mode)

- Graph API v21.0 fully integrated. OAuth tokens present and valid until April 20, 2026.

- 2-step publish flow working: create media container then publish.

- LIMITATION: App is in Development Mode. Only pre-approved testers can see posts. Must submit for App Review to go fully public.

- REQUIREMENT: Images must be at public URLs (not local files). R2 upload module now built to handle this.

- Rate limit: 25 posts per 24 hours. Aspect ratio 4:5 to 1.91:1.

## Pinterest CONNECTED (Trial Tier)

- API v5 fully integrated. OAuth completed. Token valid until March 22, 2026.

- Board management, pin creation, analytics support all coded.

- LIMITATION: Trial tier means pins are only visible to Wolf. Standard tier application pending.

- REQUIREMENT: Images must be at public URLs. R2 upload handles this.

- Late API configured as fallback for rate limit relief.

## Etsy NOT CONNECTED (Missing OAuth)

- Full integration coded: OAuth PKCE, listing creation, image upload, order polling, Pictorem fulfillment.

- MISSING: ETSY_SHARED_SECRET not in .env. Get from Etsy Developer Dashboard.

- MISSING: ETSY_SHOP_ID not in .env. Get numeric ID from Etsy shop settings.

- MISSING: OAuth flow not completed. Click Connect Etsy in Agent Settings after adding secrets.

- BLOCKED: App approval may still be pending from Etsy. Check developer dashboard status.

## Pictorem CONFIGURED (Fulfillment Ready)

- API key and credentials set in root .env. Material catalog mapped (canvas, aluminum, acrylic, art paper, museum).

- SKU parser converts Etsy order SKUs to Pictorem preorder strings automatically.

- DEPENDENCY: Fulfillment only triggers from Etsy orders. Etsy OAuth must be connected first.

# 4. What Wolf Needs To Chase Externally

These are things that ONLY Wolf can do. Claude cannot complete these steps.

| # | Action | Details | Urgency |
| --- | --- | --- | --- |
| 1 | Etsy: Get Shared Secret | Log into Etsy Developer Dashboard. Go to App settings. Copy the Shared Secret. Paste into Agent Settings. | HIGH - blocks Etsy |
| 2 | Etsy: Get Shop ID | From Etsy seller dashboard, find your numeric shop ID. Add to Agent Settings. | HIGH - blocks Etsy |
| 3 | Etsy: Check App Approval | Developer Dashboard shows app status. If still pending, may need to resubmit or contact Etsy developer support. | HIGH - blocks Etsy |
| 4 | Etsy: Complete OAuth | After adding secrets, click Connect Etsy in Agent Settings. Browser opens Etsy login. Approve permissions. | HIGH - after steps 1-3 |
| 5 | Instagram: Submit App Review | Meta Developer Dashboard. Submit app for review with screenshots and description. Currently in dev mode (testers only). | MEDIUM - posting works for testers |
| 6 | Pinterest: Apply for Standard Tier | Pinterest Developer Dashboard. Apply for Standard access so pins are visible to the public, not just Wolf. | MEDIUM - pins work but private |
| 7 | R2: Enable Public Access | Cloudflare Dashboard > R2 > archive-35-originals > Settings > Public Access. Enable R2.dev subdomain or connect custom domain for public URLs. | HIGH - blocks all posting |
| 8 | Instagram: Refresh Token Before April 20 | Token expires 2026-04-20. Use Agent Health panel to refresh, or it will auto-refresh if the endpoint is called. | LOW - 56 days away |
| 9 | Pinterest: Refresh Token Before March 22 | Token expires 2026-03-22. Auto-refresh should handle it, but verify in Agent Health panel. | LOW - 27 days away |

# 5. What Was Just Built (The Bridge)

The critical missing piece between Mockup Service and social posting has been built:

## Agent API: Mockup Content Endpoints

- POST /mockup-content/queue — Queue a mockup image with auto-generated AI caption

- GET /mockup-content — List all queued mockup content (filter by status/platform)

- POST /mockup-content/{id}/approve — Approve for publishing

- POST /mockup-content/{id}/reject — Reject

- POST /mockup-content/{id}/edit — Edit caption/tags before publishing

- POST /mockup-content/{id}/publish — Publish to target platform via R2 upload

## Studio UI Updates

- Preview Lab: New “Queue to Agent” button (primary action). Generates mockup + queues to agent with AI caption in one click.

- Preview Lab: Platform-specific quick export buttons (Etsy/Pinterest/Instagram) that save + queue in one action.

- Batch Queue: New “Queue to Agent” toggle (default ON). When batch completes, all successful mockups auto-queue to Agent content pipeline.

- Mockup Service: /mockups/save endpoint now bridges to Agent API when queueToAgent flag is set.

## R2 Upload Module

- New r2_upload.py integration: uploads mockup images to Cloudflare R2 for public URL access.

- Required because Instagram and Pinterest APIs only accept public image URLs, not local files.

# 6. Safety: Kill Switches & Dry Run

The pipeline has multiple safety layers:

- Global Kill Switch: Blocks ALL posting across all platforms instantly.

- Per-Platform Kill Switch: Block Pinterest, Instagram, or Etsy individually.

- Dry Run Mode: Pipeline Monitor can simulate everything without API calls. Shows exactly what WOULD be posted.

- Content Queue Approval: Every post must be approved before publishing. Wolf sees the exact mockup image + caption + tags.

- Budget Limiter: Auto-kills pipeline if AI API costs exceed $5/day.