PICTOREM PLATFORM

RE-ARCHITECTURE

Master Implementation Plan

Archive-35.com

February 27, 2026

Prepared by Claude for Wolf Schram

4 systems   •   30+ files   •   6 phases   •   zero downtime

1. MISSION STATEMENT

Transform Archive-35 from selling 5 basic print materials into a premium product configurator offering 15+ substrates, 5 mounting options, 100+ frame mouldings, and 4 varnish finishes—all while maintaining zero-downtime production safety.

The platform spans four interconnected systems:

- Studio ingest pipeline generates product compatibility data

- Website product selector lets customers choose material, substrate, mounting, finish, and framing

- Agent content generation creates rich Etsy listings with full product options

- Stripe/Pictorem fulfillment pipeline handles payments and print production

Challenge: Every photo has a unique aspect ratio that must be matched to available products intelligently. A 3:2 portrait needs different frame options than a 16:9 panoramic. The system must guide customers toward valid combinations and calculate matting for standard frames automatically.

Outcome: Customers get a premium, intuitive experience. Wolf gets reliable automation across 30+ interconnected files without manual intervention or order failures.

2. ARCHITECTURE OVERVIEW — THE 4-SYSTEM PIPELINE

Data Flow Diagram:

Studio Ingest → _photos.json → Deploy → data/photos.json → Gallery

↓

Product Selector (website)

↓

Cart → Stripe Checkout

↓

stripe-webhook.js → Pictorem API

Agent Vision → Content Gen → Etsy Listings → Etsy Orders → Pictorem API

System Breakdown:

- Studio Ingest: Reads EXIF, generates AI metadata, creates product-catalog.json

- Website: Product selector reads catalog, shows valid options per photo aspect ratio, builds cart

- Stripe: Webhook receives cart, builds Pictorem preorder codes, submits to fulfillment

- Agent: Generates Etsy listings referencing product catalog, tracks orders, triggers fulfillment

What Changes: All four systems now reference a single source-of-truth product catalog. No more hardcoded material lists or special cases per system.

3. NEW DATA MODEL — PRODUCT CATALOG AS SOURCE OF TRUTH

File: data/product-catalog.json

Purpose: Single source of truth for all product configuration. Generated by Studio during deploy, read by website, Agent, and Stripe webhook.

Top-Level Structure:

- version: "2.0" (supports future upgrades)

- generated: ISO timestamp for audit trail

- materials: Object with material types (metal, canvas, acrylic, paper, wood)

- standardFrames: Frame sizes, mouldings, pricing

- printQualityThresholds: DPI minimums per product type

Material Structure (Metal Example):

- name: "Metal Print"

- description: Full archival specifications

- subtypes: {hd, al, alw, hds} — each with name, code, maxSize, price modifier

- mountingOptions: {standoff, backfloat, frenchcleat, none}

- finishOptions: null (metals have no finish)

- basePrice: 99

- pricingExponent: 0.75 (non-linear scaling)

- baseSize: 96 (reference size for exponent)

Canvas Example (with finishes):

- subtypes: {c15, c075} (wrap thicknesses)

- finishOptions: {semigloss, matte, knife, silver}

- edgeOptions: {mirrorimage, gallerywrap, solidcolor}

Usage Across Systems:

- Website: Dynamically populate material picker, subtype picker, mounting picker, finish picker

- Stripe webhook: Look up preorder codes per material + subtype + mounting + finish

- Agent: Generate Etsy listing with full option descriptions from catalog

- Pricing: Use basePrice + exponent formula to calculate custom sizes

4. ASPECT RATIO ↔ PRODUCT COMPATIBILITY ENGINE

The Core Problem

A 3:2 photo (e.g., 5472×3648px) going into a standard 16×22" frame doesn't match (frame is 1.375:1, photo is 1.5:1). The system must decide: offer custom sizes matching the photo, or calculate matting for standard frames.

The Algorithm

- Calculate image aspect ratio: width ÷ height

- For custom-size products (metal, acrylic, wood, canvas): offer sizes matching photo AR within ±5% tolerance

- For standard frames: calculate mat dimensions per side, show visual preview

- For paper (rolled): communicate that customer will frame it themselves

- Block products where photo resolution < minimum DPI at that size

Mat Calculation Example

Photo AR = 1.5 (3:2), Frame = 22×16" (AR = 1.375)

Photo fills 22" wide → needs 22 ÷ 1.5 = 14.67" tall

Top/bottom mat = (16 − 14.67) ÷ 2 = 0.67" each

Left/right mat = 0" (image fills width)

Common Aspect Ratios vs. Standard Frames

| Photo AR | Frame Size | Frame AR | Matting Strategy |
| --- | --- | --- | --- |
| 1.5:1 (3:2) | 16×22" | 1.375:1 | Top/bottom mat 0.67" |
| 1.5:1 (3:2) | 22×16" | 0.727:1 | Left/right mat 3.67" |
| 1.33:1 (4:3) | 22×28" | 1.273:1 | Top/bottom mat 0.5" |
| 1.78:1 (16:9) | 28×20" | 0.714:1 | Left/right mat 4" |
| 1.0:1 (square) | 28×28" | 1.0:1 | No mat (perfect fit) |
| 2.4:1 (pano) | 40×16" | 2.5:1 | No mat (slight overflow) |

Resolution Check:

Before showing a product option, verify: image_width ÷ print_width_inches ≥ minimum_dpi. Example: 5472px wide at 20" print width = 273.6 DPI. Metal print requires 150 DPI minimum → approved. Paper print requires 300 DPI minimum → blocked.

5. PHASED IMPLEMENTATION PLAN

Phase 0: Safety Net (Session 1, 30 min)

- Create data/product-catalog.json as new source of truth

- No code changes yet—just the data file

- Files: NEW data/product-catalog.json

- Validation: JSON parses without errors

Phase 1: Fix Critical Backend (Session 1, 30 min)

- Update MATERIAL_MAP in stripe-webhook.js to read from product-catalog.json

- Change metal default: al → hd (ChromaLuxe HD Gloss)

- Add standoff mounting to metal, acrylic, wood

- Test with Pictorem validatepreorder API

- Files: functions/api/stripe-webhook.js

- Validation: Test order in Stripe test mode, verify preorder code builds correctly

Phase 2: Product Configurator UI (Session 2, 3–4 hours)

- Redesign product-selector.js: material → subtype → mounting → finish pickers

- Add material descriptions, archival specs, care info from catalog

- Show only valid combinations per photo aspect ratio (aspect-ratio-engine.js)

- Update pricing via product-catalog.json formula

- Pass new metadata through cart → checkout → Stripe

- Files: js/product-selector.js, js/aspect-ratio-engine.js (NEW), js/cart.js, js/cart-ui.js

- Validation: Test in browser with multiple aspect ratios

Phase 3: Checkout → Fulfillment Pipeline (Session 2, 1–2 hours)

- Update create-checkout-session.js to pass new metadata to Stripe

- Update stripe-webhook.js to build correct preorder codes

- Test full flow: select product → checkout → Pictorem validates

- Files: functions/api/create-checkout-session.js, functions/api/stripe-webhook.js

- Validation: Order test in Stripe test mode

Phase 4: Standard Frame Support (Session 3, 2–3 hours)

- Add "Framed Paper Print" as new product category

- Build frame size selector with mat calculation preview

- Show visual frame/mat preview (CSS-based mockup)

- Add frame selections to checkout metadata

- Files: js/product-selector.js, data/product-catalog.json, functions/api/stripe-webhook.js

Phase 5: Studio + Agent Integration (Session 4, 3–4 hours)

- Update Studio deploy pipeline to generate product-catalog.json

- Add per-photo product compatibility data to _photos.json

- Update Agent content.py to reference product-catalog.json

- Update Agent sku.py and pricing.py with new materials

- Update Etsy listing templates

- Files: 05_Studio/app/main.js, Archive 35 Agent/src/brand/{sku,pricing}.py, Archive 35 Agent/src/agents/content.py

Phase 6: Etsy Listing Update (Session 5, 2–3 hours)

- Update all 20 existing Etsy listings with new material options

- Generate new listing variants per material subtype

- Update SKU catalog with new products

- Files: Agent Etsy pipeline files (content.py, etsy.py)

6. FILE IMPACT MAP

Comprehensive table of every file that needs changes:

| File | Phase | Changes | Risk |
| --- | --- | --- | --- |
| data/product-catalog.json | 0 | NEW — Master product config | LOW |
| functions/api/stripe-webhook.js | 1, 3 | Read catalog, build preorder codes | CRITICAL |
| js/product-selector.js | 2, 4 | Material/subtype/mounting/finish pickers | HIGH |
| js/aspect-ratio-engine.js | 2, 4 | NEW — AR compatibility logic | MEDIUM |
| js/cart.js | 2 | Store expanded metadata | HIGH |
| js/cart-ui.js | 2 | Display options in cart review | MEDIUM |
| functions/api/create-checkout-session.js | 3 | Pass metadata to Stripe | HIGH |
| 05_Studio/app/main.js | 5 | Generate product-catalog.json | CRITICAL (SHARED) |
| Archive 35 Agent/src/brand/sku.py | 5 | New SKU codes per subtype | MEDIUM |
| Archive 35 Agent/src/brand/pricing.py | 5 | Base prices per subtype | MEDIUM |
| Archive 35 Agent/src/agents/content.py | 5 | Etsy descriptions from catalog | MEDIUM |
| Archive 35 Agent/src/platforms/etsy.py | 6 | Listing templates | MEDIUM |
| 01_Portfolio/*/_photos.json | 5 | Product compatibility metadata | LOW |
| data/photos.json | 5 | Include compatibility data | LOW |

Key Notes:

- CRITICAL: stripe-webhook.js (payment + fulfillment), main.js (multi-system)

- HIGH: product-selector.js (UX), cart.js (metadata), create-checkout-session.js (Stripe)

- NEW: aspect-ratio-engine.js (centralized AR logic), product-catalog.json (source of truth)

- SHARED: main.js requires testing both Studio and website

- INDEPENDENT: Agent files and 01_Portfolio metadata are safe to modify separately

7. TESTING STRATEGY

Phase 1 Testing (Pictorem API)

- Call Pictorem validatepreorder with updated preorder codes

- Verify no "INVALID" responses for existing products

- Confirm hd (ChromaLuxe) accepts standoff mounting

Phase 2 Testing (Frontend UX)

- Open product selector with 5+ test photos of different aspect ratios

- Verify pickers render correctly with only valid combinations

- Test pricing updates as options change

- Add to cart, verify metadata appears in cart review

Phase 3 Testing (End-to-End Order)

- In Stripe test mode: select product → checkout → verify session includes metadata

- Simulate webhook: verify preorder code building

- Verify order confirmation email sends correctly

Phase 4 Testing (Frame/Mat Calculations)

- Test panoramic (2.4:1), standard (1.5:1), and square (1:1) photos in frame picker

- Verify mat calculations are correct

- Verify visual preview CSS matches calculations

Phase 5 Testing (Studio Deploy)

- Deploy Studio, verify product-catalog.json generates

- Verify all fields match expected schema

- Test Agent reads catalog without errors

Phase 6 Testing (Etsy Listings)

- Review Etsy listing descriptions match product catalog

- Verify SKU codes are unique and consistent

- Manual check: 3 sample listings on Etsy site

Cross-System Verification (All Phases)

- After each phase: Hard-refresh live site (Cmd+Shift+R)

- Take screenshot to visually verify changes

- Check browser console for JS errors (F12 → Console)

- Test key interactions: click pickers, add to cart, start checkout

- Verify mobile view (iPhone 12 viewport 390×844)

8. RISK MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Breaking checkout flow | CRITICAL — Revenue loss | Phase 1 changes backwards-compatible. Old codes still work. Test in Stripe test mode. |
| Breaking product selector | HIGH — UX broken | Changes isolated. Gallery UI untouched. Fallback to basic selector if needed. |
| Breaking email notifications | HIGH — Customer confusion | Email templates only change in Phase 3, tested in Stripe test mode. |
| Breaking deploy pipeline | CRITICAL — No deploys | main.js changes additive only. Existing flow unchanged. Test before pushing. |
| Etsy listing errors | MEDIUM — Wrong listings | Agent changes independent of website. Test Agent separately first. |
| Pictorem API errors | HIGH — Unfulfilled orders | Validate against Pictorem API (Phase 1). Pre-submit test codes. |
| Aspect ratio bugs | MEDIUM — Wrong matting | Test with common AR ratios. Manual verification of 5 test orders. |

9. WHAT WE'RE NOT DOING — SCOPE CONTROL

Keep these out of this rollout to maintain focus and reduce risk:

- NOT adding specialty products (puzzles, clocks, surfboards) — future phase

- NOT building 3D mockup renderer — CSS-based visual preview only

- NOT sourcing product photography yet — can be added later without breaking functionality

- NOT implementing custom frame builder — using Pictorem's standard options only

- NOT modifying CoverFlow gallery, lightbox, or any visual gallery components

- NOT touching auth, email infrastructure, or Google Sheet logging

- NOT redesigning cart/checkout UI — only metadata changes

- NOT adding wish lists, saved configs, or customer preferences in Phase 1

Why? Scope creep kills projects. This plan covers 90% of user value (material selection, mounting, framing) while keeping implementation lean and testable. Specialty products, 3D rendering, and custom builders are nice-to-haves for later.

IMPLEMENTATION SUMMARY

| Metric | Value |
| --- | --- |
| Total estimated time | 12–16 hours across 5 sessions |
| Critical files touched | 3 (stripe-webhook.js, product-selector.js, main.js) |
| New files created | 2 (product-catalog.json, aspect-ratio-engine.js) |
| Phases | 6 (0–5, plus independent Etsy phase 6) |
| Systems integrated | 4 (Studio, Website, Agent, Stripe) |
| Downtime required | 0 minutes (staged rollout, backwards-compatible) |
| Rollback complexity | Low (old Pictorem codes still work if needed) |

Next Steps:

- Review this plan with Wolf

- Confirm product catalog structure matches Pictorem API requirements

- Prioritize phases based on business needs

- Start Phase 0 (create data/product-catalog.json)

- Test Pictorem API integration (Phase 1)

- Roll out incrementally with verification after each phase

Success Criteria:

- All 4 systems read from product-catalog.json (single source of truth)

- Customers can select material, subtype, mounting, finish, and frame options

- Prices update correctly based on selections

- All orders fulfill correctly via Pictorem

- Etsy listings match website capabilities

- Zero order failures due to configuration errors

- Website remains live and functional throughout rollout

Document prepared: February 27, 2026