ETSY PIPELINE

ENGINEERING SPEC

Complete Implementation Guide for New Chat Sessions

Archive-35.com Agent System

February 20, 2026 | Version 1.0

# 1. Executive Summary

The Archive-35 Etsy integration has all core building blocks implemented but is broken at the integration layer. This document provides everything needed to fix the pipeline in a new chat session without re-auditing the codebase.

Status: NOT PRODUCTION READY

Estimated fix time: 6–8 hours

Critical blockers: 3 (detailed in Section 4)

## What Works

- Pricing engine (pricing.py) — mirrors website exactly, Etsy fee markup formula correct

- SKU system (sku.py) — generates A35-COL-NUM-SIZE-MAT-ED format, DB schema complete

- Etsy API functions (integrations/etsy.py) — OAuth PKCE, listing CRUD, image upload, receipt polling all implemented as standalone functions

- Database schema (db.py) — photos, content, sku_catalog, content_masters, audit_log tables exist

- SKU population script (populate_sku_catalog.py) — bulk-generates SKUs from photo library

## What’s Broken

- All 7 /etsy/* API endpoints crash — they import a nonexistent EtsyClient class

- No image upload workflow — upload_listing_image() exists but is never called

- No bulk listing with variations — can’t create multiple material/size listings per photo

- Studio UI is read-only — no approve/publish buttons in AgentEtsyListings.js

- OAuth redirect URI still TBD — callback not configured

# 2. Critical File Map

Every file involved in the Etsy pipeline, with its role and current status.

| File Path | Purpose | Status | Lines |
| --- | --- | --- | --- |
| Archive 35 Agent/src/integrations/etsy.py | Etsy API v3 (OAuth, CRUD, receipts) | 90% | 729 |
| Archive 35 Agent/src/platforms/etsy.py | Listing package generation | OK | 187 |
| Archive 35 Agent/src/brand/pricing.py | Website + Etsy price calculator | OK | 243 |
| Archive 35 Agent/src/brand/sku.py | SKU generation + COGS table | OK | 180 |
| Archive 35 Agent/src/api.py | FastAPI server (16+ endpoints) | BROKEN | 1060+ |
| 05_Studio/app/src/pages/AgentEtsyListings.js | Etsy tab UI in Studio | READ-ONLY | 279 |
| Archive 35 Agent/scripts/populate_sku_catalog.py | Bulk SKU generation from photos | OK | 214 |
| Archive 35 Agent/src/db.py | SQLite schema + init | OK | ~200 |
| Archive 35 Agent/.env | API keys + OAuth tokens | PARTIAL | ~30 |
| 08_Docs/Credentials/etsy.md | Credentials + fee docs | OK | ~80 |

# 3. Current Architecture

## 3.1 Pricing Flow

The pricing engine in pricing.py mirrors the website’s product-selector.js exactly:

base_size = 96 sq in (12×8 = smallest print)

ratio = (width × height) / base_size

scale_factor = ratio ^ 0.75

website_price = round(base_price × scale_factor)

Etsy markup formula (inverts fees so Wolf nets the same):

etsy_price = ceil((site_price + $0.45) / 0.905)

Base prices: Canvas $82 | Metal $99 | Acrylic $149 | Paper $45 | Wood $92

Etsy fees: 6.5% transaction + 3% payment processing + $0.25 flat + $0.20 listing = ~9.5% + $0.45

## 3.2 SKU Format

A35-{COLLECTION}-{PHOTO_NUM:04d}-{WIDTHxHEIGHT}-{MATERIAL}-{EDITION}

Example: A35-ICE-0001-24x16-CAN-OE

Material codes: CAN (canvas), MET (metal), ACR (acrylic), PAP (paper), WOO (wood)

Edition types: OE (open edition), LE (limited edition)

Default Etsy materials: canvas, metal, paper (configured in populate_sku_catalog.py line 37)

## 3.3 Database Tables

- photos — id, filename, path, width, height, collection, exif_json, vision fields

- content — id, photo_id, platform (‘etsy’), body, tags (JSON), status (pending/approved/posted), provenance

- sku_catalog — sku (PK), photo_id, collection, size_code, paper_code, base_cost_usd, min_price_usd, list_price_usd, active

- content_masters — reusable approved content with performance tracking

- audit_log — all Etsy actions logged here for traceability

## 3.4 Etsy API Credentials

App name: archive-35-agent

App ID: 1467100815400

API Key (keystring): 12lazhnviivh0kwlbd3e7q9b

Shared Secret: 8t1440zb8p

Rate Limits: 5 QPS / 5,000 QPD

Shop name: Archive35Photo

OAuth redirect: https://archive-35.com/etsy-callback (NOT YET CONFIGURED)

Env file: Archive 35 Agent/.env (lines 24–25 for key/secret)

# 4. Issues to Fix (Priority Order)

## 4.1 CRITICAL: Missing EtsyClient Class

| Severity | CRITICAL |
| --- | --- |
| File | Archive 35 Agent/src/integrations/etsy.py |
| Impact | All 7 /etsy/* API endpoints crash on import |
| Est. Time | 30 minutes |

The api.py file imports EtsyClient from integrations/etsy.py 7 times (lines 772, 806, 820, 841, 864, 909, 962, 1042). But integrations/etsy.py only has standalone functions — no class exists.

Broken endpoints: /etsy/status, /etsy/oauth/url, /etsy/oauth/callback, /etsy/listings/create, /etsy/receipts, /etsy/receipts/fulfill, /etsy/shipping-profiles

FIX: Create an EtsyClient class at the bottom of integrations/etsy.py that wraps the standalone functions. The class must expose these properties and methods that api.py expects:

.access_token (property) → get_credentials()["access_token"]

.shop_id (property) → get_credentials()["shop_id"]

.generate_oauth_url() → generate_oauth_url()

.exchange_code(code) → exchange_code(code, self._code_verifier)

.get_shop_info() → get_shop_info()

.get_shipping_profiles() → get_shipping_profiles()

.get_receipts(**kwargs) → get_receipts(**kwargs)

.get_receipt(id) → get_receipt(id)

.create_listing_from_content(conn, content_id, ...) → create_listing_from_content(conn, ...)

IMPORTANT: The class must store the PKCE code_verifier from generate_oauth_url() so exchange_code() can use it. Check api.py lines 803–830 for exact call signatures expected.

## 4.2 CRITICAL: Image Upload Not Wired Up

| Severity | CRITICAL |
| --- | --- |
| File | integrations/etsy.py (upload_listing_image, line 437) |
| Impact | Listings created without images = invisible on Etsy |
| Est. Time | 1–2 hours |

upload_listing_image() at line 437 downloads an image from a public URL and uploads via multipart form to Etsy. But it’s never called from any endpoint or workflow.

FIX: After create_listing() succeeds in the /etsy/listings/create endpoint, immediately call upload_listing_image() with the photo’s web-optimized image URL. The image URL should come from the photography/ folder served via R2 or the live site:

https://archive-35.com/images/{collection}/{filename}

Also need a new endpoint for manual image uploads:

POST /etsy/listings/{listing_id}/upload-image

Body: { "photo_id": "abc123" }

→ Look up photo path → build public URL → call upload_listing_image()

## 4.3 CRITICAL: No Bulk Listing / Variations

| Severity | CRITICAL |
| --- | --- |
| Files | api.py + integrations/etsy.py + AgentEtsyListings.js |
| Impact | Can’t list multiple materials/sizes per photo |
| Est. Time | 2–3 hours |

Each photo needs multiple Etsy listings (one per material/size combo). The SKU catalog already has all variations generated, but there’s no endpoint to create them in batch.

FIX: Add a new endpoint:

POST /etsy/listings/create-batch

Body: { "content_id": "xyz", "sku_list": ["A35-ICE-0001-24x16-CAN-OE", ...] }

→ For each SKU: create_listing() + upload_listing_image() + audit log

→ Return array of { sku, listing_id, status }

The UI (AgentEtsyListings.js) needs checkboxes on SKU rows + a “Publish Selected” button that calls this endpoint.

## 4.4 HIGH: Studio UI Needs Approve/Publish Buttons

| Severity | HIGH |
| --- | --- |
| File | 05_Studio/app/src/pages/AgentEtsyListings.js |
| Impact | Wolf can’t approve or publish from the UI |
| Est. Time | 2–3 hours |

Current UI at line 82–255 is purely read-only. Wolf’s workflow requires: review listing → approve → select variations → publish.

FIX — Add to each listing card:

- Image thumbnail (fetch from /images/{collection}/{filename})

- Checkboxes on SKU rows to select which variations to publish

- "Approve" button → POST /content/{id}/approve

- "Publish to Etsy" button → POST /etsy/listings/create-batch

- Status update after publish (show Etsy listing ID + link)

IMPORTANT: This file is in the SHARED zone. Must test both Studio tabs AND Agent tabs after changes. See CLAUDE.md Shared Zone Modification Rules.

## 4.5 MEDIUM: OAuth Redirect URI Not Configured

| Severity | MEDIUM |
| --- | --- |
| Files | integrations/etsy.py line 168 + Etsy developer portal |
| Impact | Can’t complete OAuth flow to get access tokens |
| Est. Time | 30 minutes |

The redirect_uri is hardcoded as https://archive-35.com/etsy-callback but this page doesn’t exist and isn’t registered in the Etsy developer portal.

FIX OPTIONS:

- Create a Cloudflare Pages Function at functions/api/etsy-callback.js that captures the auth code and displays it for manual entry into Agent Settings

- OR use a localhost callback (http://localhost:8035/etsy/oauth/callback) — simpler for development, but requires Etsy app to allow localhost redirects

## 4.6 MEDIUM: No Auto-Fulfillment for Etsy Orders

| Severity | MEDIUM |
| --- | --- |
| Files | api.py lines 906–1035 |
| Impact | Orders require manual fulfillment trigger |
| Est. Time | 2 hours |

Unlike the Stripe webhook which auto-fulfills, Etsy has no webhooks. The /etsy/receipts endpoint polls but doesn’t auto-trigger fulfillment. Also, the fulfill endpoint at line 954 builds Pictorem preorder codes but never actually submits to Pictorem API.

FIX: Add a scheduled task (or use Agent’s existing scheduler) to poll /etsy/receipts every 30 minutes, then auto-call /etsy/receipts/fulfill for new paid orders. Wire the Pictorem API submission into the fulfill endpoint.

# 5. Implementation Order

Follow this sequence exactly. Each step unblocks the next.

| # | Task | File(s) | Time | Depends On | Test |
| --- | --- | --- | --- | --- | --- |
| 1 | Create EtsyClient class | integrations/etsy.py | 30 min | None | GET /etsy/status |
| 2 | Configure OAuth redirect | etsy.py + Etsy portal | 30 min | Step 1 | GET /etsy/oauth/url |
| 3 | Complete OAuth flow | Browser + .env | 15 min | Step 2 | GET /etsy/status shows tokens |
| 4 | Wire image upload into listing creation | api.py + etsy.py | 1–2 hrs | Step 1 | Create draft listing, verify image on Etsy |
| 5 | Add create-batch endpoint | api.py | 2–3 hrs | Steps 1, 4 | Batch create 3 listings for 1 photo |
| 6 | Update Studio UI | AgentEtsyListings.js | 2–3 hrs | Step 5 | Full UI flow: review → approve → publish |
| 7 | Auto-fulfillment scheduler | api.py + scheduler | 2 hrs | Steps 1, 3 | Place test order, verify Pictorem submit |

# 6. Environment Variables Required

All in Archive 35 Agent/.env:

ETSY_API_KEY=12lazhnviivh0kwlbd3e7q9b

ETSY_API_SECRET=8t1440zb8p

ETSY_ACCESS_TOKEN=<set by OAuth flow>

ETSY_REFRESH_TOKEN=<set by OAuth flow>

ETSY_SHOP_ID=<get from Etsy shop settings>

ETSY_TOKEN_EXPIRES=<ISO datetime, set by OAuth>

# 7. Wolf’s Desired Workflow

This is what the end-to-end experience should look like once all fixes are applied:

- Photos are imported into Agent via Studio’s ingest pipeline (already works)

- Agent runs vision analysis + content generation for Etsy platform (already works)

- SKU catalog is populated via POST /skus/populate (already works)

- Wolf opens Etsy tab in Studio, sees listings with image previews + SKU pricing table

- Wolf reviews content (title, description, tags), edits if needed

- Wolf selects which SKU variations to publish (checkboxes on material/size rows)

- Wolf clicks “Approve & Publish” → Agent creates draft listings on Etsy with images

- Wolf activates listings on Etsy (or auto-activate after review period)

- Orders come in → Agent polls receipts → auto-routes to Pictorem for fulfillment

# 8. Key Design Decisions

- One Etsy listing per material/size combo (NOT Etsy variations) — Etsy SEO favors individual listings with specific titles/tags over one listing with variations

- Etsy price = website price + fee absorption — Wolf nets the same per sale on both platforms

- Draft-first publishing — listings start as drafts, Wolf reviews before activating

- Default materials for Etsy: canvas, metal, paper (configurable) — acrylic and wood omitted by default to keep listing count manageable

- COGS values in sku.py are PLACEHOLDERS — update with real Pictorem wholesale prices when test prints arrive

# 9. Testing Checklist

- GET /etsy/status returns valid JSON (not crash)

- GET /etsy/oauth/url returns authorization URL

- OAuth flow completes and tokens save to .env

- POST /etsy/listings/create creates draft listing on Etsy

- Listing appears on Etsy with correct image

- POST /etsy/listings/create-batch creates multiple listings

- Studio Etsy tab shows listings with approve/publish buttons

- End-to-end: approve in UI → listings appear on Etsy shop

- All 12 Studio tabs still work after AgentEtsyListings.js changes

- All 7 Agent tabs still work