ARCHIVE-35

Pipeline Audit Response & Action Plan

Consolidated response to ChatGPT and Gemini external audits  |  February 14, 2026

# Executive Summary

Both auditors (ChatGPT and Gemini) independently converged on the same core finding: the pipeline catches errors but doesn’t prevent them. I cross-referenced every finding against the actual source code. Here’s what’s real, what’s not, and what we do about it.

Overall Grade: B+ — I agree with the Gemini assessment. The system is observant but not yet resilient.

Bonus find: While validating the audit findings, I discovered a new bug in the webhook that neither auditor caught. The R2-missing alert email to Wolf uses the wrong argument (env instead of RESEND_API_KEY), meaning the emergency alert email silently fails every time. Line 923 of stripe-webhook.js.

# Finding-by-Finding Validation

Each finding was verified against the actual source code. Status indicates whether the code confirms the auditors’ claim.

## Critical & High Priority Findings

| # | Finding | Code Evidence | Status | Priority |
| --- | --- | --- | --- | --- |
| Risk A | R2 check happens in webhook (after payment), not at checkout session creation | create-checkout-session.js: Zero R2 checks. All 180 lines are Stripe params + validation. The HEAD check is only in stripe-webhook.js line 153. | CONFIRMED | CRITICAL |
| NEW | Alert email on R2 missing uses wrong argument: sendEmail(env, ...) instead of sendEmail(RESEND_API_KEY, ...) | stripe-webhook.js line 923: sendEmail(env, {...}) — env is a Cloudflare context object, not an API key string. This email NEVER sends. | NEW BUG | CRITICAL |
| Risk B | 72-hour signed URL expiry is too long for high-value assets | stripe-webhook.js line 646: 72 * 60 * 60 * 1000. Print URLs are 24hr (line 114). License URLs are 72hr. Both auditors flag this. | CONFIRMED | HIGH |
| Gap A | Deploy continues with R2 warning instead of blocking | main.js line 1970: r2Status = 'warning' with sendProgress() only. No throw, no exit code, no deploy halt. Deploy proceeds to git push. | CONFIRMED | HIGH |
| Risk C | No file integrity/hash verification on R2 uploads | R2 HEAD checks only verify existence + size (line 153-158). No MD5/checksum comparison. A truncated upload would pass. | CONFIRMED | MEDIUM |
| Gap B | Deploy verification is count-based, fragile to add/remove same number | Verification fetches live photos.json and checks array length. If you add 1 and remove 1, count matches despite data corruption. | VALID | MEDIUM |

## Additional Findings

| # | Finding | Code Evidence | Status | Priority |
| --- | --- | --- | --- | --- |
| Q98-1 | Stripe metadata 500-char limit risk on long descriptions | create-checkout-session.js line 69: description passed without length check. Stripe silently truncates at 500 chars. | VALID | LOW |
| Q98-2 | No reconciliation script (Stripe vs Google Sheet) | No reconciliation code exists anywhere. If a webhook permanently fails, the Google Sheet has no record but the customer is charged. | CONFIRMED | MEDIUM |
| Q98-3 | No R2 orphan cleanup when photos are deleted locally | Africa portfolio deleted locally but R2 objects likely remain. No sync-delete mechanism exists. | CONFIRMED | LOW |
| Stale | getCollectionFromPhotoId() fallback map is stale (still has 'africa', only 3 entries) | stripe-webhook.js line 69-78. Only maps a/gt/nz. However, metadata.collection from frontend is preferred (line 911), so this is low-risk fallback only. | LOW RISK | LOW |
| Q101 | Both auditors recommend E2E tests (Playwright), integration tests (checkout with fake file), and visual regression | No test infrastructure exists. Zero test files in the repo. | VALID | MEDIUM |

# Action Plan: Prioritized Fixes

Ordered by business impact. Each fix is one focused change.

## Fix 1: Pre-flight R2 Check at Checkout Session Creation

Addresses: Risk A (both auditors) + Q100

- File: create-checkout-session.js

- Change: Before creating the Stripe session, execute a HEAD request to the R2 bucket. If the original doesn’t exist, return HTTP 400 with “Product temporarily unavailable” and do NOT create the Stripe session.

- Result: Customer is never charged for an unfulfillable order. Zero manual refunds needed.

- Requires: ORIGINALS R2 binding on the create-checkout-session function (already bound for webhook).

## Fix 2: Fix Alert Email Bug (sendEmail wrong arg)

Addresses: NEW BUG found during this audit

- File: stripe-webhook.js line 923

- Change: Replace sendEmail(env, {...}) with sendEmail(RESEND_API_KEY, {...})

- Result: Wolf actually gets notified when a print order is blocked due to missing R2 original. Currently this fails silently.

## Fix 3: Reduce License URL Expiry to 30 Minutes

Addresses: Risk B + Q102 (both auditors)

- File: stripe-webhook.js line 646

- Change: Reduce from 72hrs to 30 minutes. Update customer email text to match.

- Consideration: Add a “Request new download link” contact CTA in the email for customers who miss the window.

## Fix 4: Deploy Hard Block on R2 Mismatch

Addresses: Gap A (both auditors)

- File: main.js deploy pipeline (~line 1970)

- Change: When r2MissingFiles.length > 0, throw an error that halts the deploy. Don’t proceed to git push.

- Escape hatch: Add a “Deploy Anyway” button in the UI that requires explicit click-through. Never auto-proceed.

## Fix 5: MD5 Checksum on R2 Upload + Verify

Addresses: Risk C (Gemini report)

- Files: upload_to_r2.py + main.js R2 verification

- Change: Calculate MD5 before upload, store in R2 custom metadata (x-amz-meta-md5). During deploy verification, compare stored hash against local file hash. Flag mismatches.

## Fix 6: Stripe-to-Sheet Reconciliation Script

Addresses: Q98-2 (Gemini report)

- New: Weekly script (or Studio button) that fetches all Stripe checkout.session.completed events from the last 7 days and compares against Google Sheet entries. Flags any Stripe charges with no matching Sheet row.

- Result: Catches webhook failures that result in charged but unfulfilled customers.

# What the Auditors Overstated

Not every finding warrants action. Here’s what I de-prioritized and why:

- Gap B (race condition in deploy verification): The scenario where you add and remove the same number of photos simultaneously is extremely unlikely in a one-person operation. The R2 hard block (Fix 4) provides the real safety net. Pre-push local builds add complexity without proportional safety gain.

- Stale collection map: The getCollectionFromPhotoId() function (line 69-78) is only a fallback. The real collection comes from metadata.collection passed by the frontend (line 911). We should clean up the map, but it’s not actively causing issues.

- Stripe metadata 500-char limit: Photo titles and filenames are all short (under 50 chars). Description is the only risk, and it’s optional. A quick truncation guard is fine.

- Full E2E test suite (Playwright): Valuable long-term, but this is a one-person fine art photography business, not a SaaS product. A simple integration test for the checkout pre-flight check (Fix 1) gives 80% of the safety value.

# Recommended Implementation Order

These can be done one at a time, each verified before the next. Estimated total: 2-3 hours of focused work.

| # | Fix | File(s) | Est. Time |
| --- | --- | --- | --- |
| 1 | Fix sendEmail bug in webhook (one-line fix) | stripe-webhook.js | 2 min |
| 2 | Add R2 pre-flight check to checkout session | create-checkout-session.js | 30 min |
| 3 | Reduce license URL expiry (72hr → 30min) | stripe-webhook.js | 5 min |
| 4 | Deploy hard block on R2 mismatch | main.js | 20 min |
| 5 | MD5 checksums on R2 upload + verify | upload_to_r2.py, main.js | 45 min |
| 6 | Stripe-to-Sheet reconciliation | New script + Studio button | 60 min |

Ready to start? Say the word and I’ll implement Fix 1 (the sendEmail bug) immediately — it’s a one-line change that makes your existing safety net actually work.