MOCKUP-TO-MARKETING PIPELINE

Handover Documentation for Next Session

Archive-35.com | February 23, 2026

# 1. What's Built & Working

## 1.1 Mockup Compositing Engine (Port 8036)

Full Sharp-based compositing pipeline that places Wolf's photography into photorealistic AI-generated room environments.

| Component | Status |
| --- | --- |
| compositor.js | Working. Green-edge overshoot + green-spill removal. Generates JPEG composites. |
| zone-detect.js | Working. 3 strategies: green-screen, frame, blank-wall. 22/24 templates at 84-95% confidence. |
| matcher.js | Working. 819 photos mapped to 24 templates. 100% coverage. 1,628 smart-match pairs. |
| prompt-generator.js | Working. 12 room presets. Auto-generates ChatGPT prompts with green-screen zones. |
| batch.js | Working. Concurrent batch processing with manifests. Needs smart-match mode integration. |
| server.js | Working. 20+ endpoints: templates, preview, batch, matching, prompts, zone detection. |
| templates.json | 25 templates (1 test + 24 AI rooms). Auto-detected zones. IDs have trailing spaces from filenames. |

## 1.2 Room Templates (24 AI-Generated)

Wolf generated 24 photorealistic rooms from ChatGPT using provided prompts. All in templates/rooms/. All use #00FF00 green-screen zones.

| Room Type | Zone Aspect | Photos Match | Detection |
| --- | --- | --- | --- |
| Living rooms (3) | 1.56-1.77 | 510-561 | Green 90-95% |
| Bedrooms (2) | 1.64-2.06 | 308-540 | Green 88-93% |
| Galleries (4) | 1.47-3.37 | 4-449 | Green 84-95% |
| Hotel lobbies (3) | 2.42-3.71 | 4-135 | Green 88-92% |
| Business (3) | 2.35-3.14 | 4-135 | Green 86-91% |
| Restaurant, Spa, Outdoor, Penthouse, Hallways | 0.67-2.93 | varies | Green/Wall |

## 1.3 Sample Composites (13 Generated)

Located in mockup-samples/. Photography successfully placed in rooms with no green edges.

| Composite | Quality |
| --- | --- |
| Iceland in Hotel Lobby | Excellent - panoramic fills wall perfectly |
| Italy in Living Room | Excellent - luxury feel, natural placement |
| Hawaii in Bedroom | Excellent - above-bed placement looks real |
| Antelope Canyon in Dark Gallery | Excellent - dramatic lighting match |
| South Africa in Business Lobby | Excellent - corporate setting works well |
| Grand Teton in Huddle Room | Good - sunset panoramic in conference room |
| Pano in Gallery Large Scale | Good - minor green reflection under bench |

# 2. Matching Engine Results

## 2.1 Coverage Summary

- 819 photos analyzed, 100% have 1+ compatible template

- 510 photos (62%) have 6+ template matches

- 305 photos have 2-5 matches, 4 photos have exactly 1 match

- 1,628 smart-match pairs at max 2 per photo (configurable)

- Tolerance: 15% aspect ratio mismatch (adjustable via API)

## 2.2 Top Templates by Photo Count

- Living room 1 (zone 1.67) = 561 photos

- Bedroom 2 (zone 1.64) = 540 photos

- Outdoor area (zone 1.57) = 510 photos

- Restaurant (zone 1.55) = 500 photos

- Gallery 1 (zone 1.49) = 449 photos

# 3. Unpushed Commits

Run 'git push' from your machine. 4 commits pending:

| Commit | Description |
| --- | --- |
| 566ba04 | Phase 4+5: Template Manager, Preview Lab, Batch Queue, Gallery Browser |
| ca62790 | Zone auto-detection engine (green-screen, frame, blank-wall) + download guide |
| be57fab | Green-edge overshoot + green-spill removal + 24 room templates + 13 sample composites |
| f857b77 | Matching engine (matcher.js) + ChatGPT prompt generator (prompt-generator.js) + 7 API endpoints |

# 4. Remaining Phases to Build

## Phase 2: Agent Social Posting Integration

Feed mockup composites into the Agent's existing Instagram/Facebook/Pinterest posting pipeline.

- Create mockup_content.py: Generate mockup-specific captions ('See how this looks on your wall')

- Create mockup_queue.py: SQLite queue tracking draft > approved > posted status

- Modify social.py: Add post_mockup_to_instagram() and post_mockup_to_pinterest()

- Add Facebook Graph API support (same auth as Instagram in many cases)

- Integrate into 2x/day schedule: morning = mockup, afternoon = photo (or alternate)

## Phase 3: Website 'See in Room' Gallery

New page at archive-35.com/see-in-room.html showing mockups to website visitors.

- Create see-in-room.html: Responsive grid (4 col desktop, 2 mobile), filter by gallery + room type

- Create js/see-in-room.js: Lazy loading, lightbox, gallery/template filters

- 'Shop this print' CTA linking to product selector for that photo

- Add nav link in gallery.html header

## Phase 4: Platform Formatting (Etsy/Pinterest)

Generate platform-specific mockup sizes ready for listing.

- Etsy: 2000x2000 square crop centered on art

- Pinterest: 1000x1500 vertical crop, art prominent

- Batch export with metadata CSV for bulk upload

- generatePlatformMockup() already exists in compositor.js, just needs batch integration

# 5. Known Issues & Fixes Needed

| Issue | Impact | Fix |
| --- | --- | --- |
| Template IDs have trailing spaces | 'penthouse ' not 'penthouse'. Must match exact ID. | Rename files to remove trailing spaces, rebuild templates.json |
| Minor green reflection on floors | Gallery bench, some lobby floors show faint green. | Regenerate room images with 'no green reflections' in prompt, or tighten spill threshold |
| Hotel hallway: 20% confidence | Fallback detection, zone may be inaccurate. | Manual zone coordinates or regenerate image with clearer green zone |
| batch.js needs smart-match mode | Currently requires manual photo/template lists. | Wire matcher.js into batch.js createBatchJob() with mode: 'smart-match' |
| Git push needs auth | 4 unpushed commits in Cowork VM. | Run 'git push' from Wolf's machine |

# 6. Complete File Map

## 6.1 Mockup Service (mockup-service/src/)

| File | Purpose |
| --- | --- |
| server.js | Express server, 20+ endpoints. Port 8036. |
| compositor.js | Sharp-based compositing: homography warp, green-spill removal, overshoot. |
| homography.js | Matrix math for perspective transforms (8-DOF). |
| matcher.js | Aspect ratio compatibility: photos to templates. buildCompatibilityMatrix(). |
| prompt-generator.js | ChatGPT prompts with green-screen zones. 12 room presets. |
| zone-detect.js | Auto-detect green zones in room images. 3 strategies. |
| batch.js | Concurrent batch jobs with manifests. Needs smart-match integration. |
| templates.js | Template CRUD operations, reads templates.json. |

## 6.2 Templates & Samples

- templates/templates.json: 25 entries (1 test + 24 auto-detected rooms)

- templates/rooms/*.png: 24 AI-generated room images from ChatGPT

- mockup-samples/*.jpg: 13 test composites (Wolf's photos in rooms)

- data/photos.json: 819 photos with dimensions, aspect ratios, orientations

## 6.3 Key API Endpoints

| Endpoint | What It Does |
| --- | --- |
| GET /match/stats | Full coverage report: matched/unmatched/distribution |
| GET /match/photo/:id | Compatible templates for a photo (sorted by score) |
| GET /match/template/:id | Compatible photos for a template |
| GET /match/pairs | Smart-match pairs for batch generation |
| POST /prompt/generate | ChatGPT prompt for a specific aspect ratio + room type |
| GET /prompt/room-types | List 12 room presets (living room, hotel lobby, gallery, etc.) |
| POST /preview | Generate single mockup composite (returns JPEG) |
| POST /composite/batch | Start batch compositing job |
| POST /detect-all | Auto-detect zones in all room images, rebuild templates.json |

# 7. Quick Start for Next Session

## 7.1 To regenerate composites (after fixing room images):

cd Archive-35.com

node mockup-service/scripts/detect-rooms.js --rebuild

# Then use /match/pairs endpoint to get photo-template combos

# POST /preview with each pair to generate composites

## 7.2 To start the mockup service:

cd Archive-35.com/mockup-service && npm start

# Health check: http://localhost:8036/health

# Match stats: http://localhost:8036/match/stats

## 7.3 To generate a ChatGPT prompt for a new room:

curl -X POST http://localhost:8036/prompt/generate \

-H 'Content-Type: application/json' \

-d '{"aspectRatio": 3.25, "roomType": "hotel-lobby"}'

## 7.4 To push all pending commits:

cd Archive-35.com && git push

This pushes 4 commits: Phase 4+5, zone detection, green-spill fixes, matching engine.

# 8. Decisions for Wolf

Before building the next phases, these decisions will shape the implementation:

1. Green reflection cleanup: Should we regenerate the room images with updated ChatGPT prompts that explicitly say 'no green reflections on floors', or is the current green-spill code good enough?

2. Instagram posting frequency: Use mockups as 1 of the 2 daily posts? Or add a 3rd daily post just for mockups?

3. Website gallery priority: Build 'See in Room' page before or after social posting integration? The gallery is customer-facing but social drives traffic.

4. Etsy/Pinterest: Generate all 1,628 pairs at once, or start with a curated set (e.g., top 100 by marketability score)?

5. Template cleanup: Rename files to remove trailing spaces now, or live with the quirky IDs?