Job Application Pipeline

Project Plan v2.0  ·  Wolf Schram  ·  March 2026

Revised: Single machine (M3 Max) · SQLite state management · Supervised ATS submission · Cowork as cover letter writer

⚡ WHAT THIS IS: An autonomous job application pipeline running entirely on your M3 Max MacBook Pro. AI handles scoring, cover letters, and email submissions. You spend 10–20 minutes/day approving and submitting ATS applications.

# 1. Project Purpose

The pipeline automates every stage of the job search process that can be automated — and draws a clear line at the stages that require human judgment or cannot be automated safely. The result is a system where Wolf approves and submits; machines handle everything else.

| Goal | Outcome |
| --- | --- |
| Eliminate manual job scanning | Thunderbit ingests jobs automatically |
| Score every job against Wolf's profile | Claude Sonnet scores 0–100, labels HIGH/MEDIUM/SKIP |
| Generate tailored cover letters | Cowork writes in Wolf's authentic voice, self-scored ≥7/10 |
| Automate direct email submissions | Gmail MCP sends after Wolf's daily approval |
| Streamline ATS portal submissions | Chrome extension fills forms — Wolf reviews and submits |
| Learn from outcomes | Feedback Analyzer improves templates week over week |

# 2. Architecture Decisions (What Changed from v1.0)

The original architecture was reviewed against real-world reliability constraints. The following changes were made based on that analysis:

| Issue | Fix |
| --- | --- |
| Two-machine complexity | M3 Max only — no sync, no network dependencies |
| File-based message bus | SQLite ACID transactions — pipeline.db is single source of truth |
| Autonomous ATS form submission | Supervised Chrome — Wolf reviews pre-filled form and clicks Submit |
| Context bloat on worker agents | Workers receive lean job-specific prompts only |
| No state recovery for stuck jobs | Every job has a database row — re-queue by updating status |
| Ingestion layer fragility | 24-hour empty /incoming/ alert emails Wolf immediately |
| Undefined API costs | ~$27/month estimated (Sonnet only). Cowork + Chrome = flat rate. |

# 3. System Architecture

## 3.1 The Seven Agents

| Agent | Role | Runs on | Cost |
| --- | --- | --- | --- |
| Lead Agent | Orchestrator, builder, pipeline manager | Claude Code (terminal) | API |
| Cowork Agent | Cover letter writer only | Claude Desktop | Flat rate |
| Gmail MCP | Send/receive emails, 15-min polling | launchd on M3 Max | Free |
| Filesystem MCP | Watch /incoming/, trigger evaluator | launchd on M3 Max | Free |
| Job Evaluator | Score 0-100, label HIGH/MEDIUM/SKIP | FastMCP + Sonnet | API |
| Application Logger | pipeline.db state manager, deduplication | FastMCP | Free |
| Feedback Analyzer | Pattern learning, template improvement | FastMCP + Sonnet | API |

## 3.2 Pipeline Data Flow

Ingestion → Scoring → Cover Letter Generation → Wolf Approval → Submission → Response Monitoring → Feedback Loop

- Job JSON dropped in /incoming/ by Thunderbit Chrome extension

- Job Evaluator scores against Wolf's capability profile (Sonnet API)

- Score ≥50 → /scored/ + pipeline.db. Score <50 → /archived/

- Cowork reads task file, generates cover letter + Q&A (self-scores ≥7/10)

- Daily digest email sent to Wolf with all COVER_LETTER_READY jobs

- Wolf replies YES/NO/EDIT. YES → send_ready flag created

- Direct email jobs: Gmail MCP sends autonomously after approval

- ATS portal jobs: Wolf opens Chrome extension, reviews pre-filled form, clicks Submit

- Gmail MCP monitors for responses every 15 minutes

- Feedback Analyzer learns from outcomes, updates templates weekly

## 3.3 Database Schema (pipeline.db)

| Table | Purpose |
| --- | --- |
| jobs | One row per job. Full lifecycle status. Single source of truth. |
| agent_log | Every agent action timestamped. Full audit trail. |
| errors | Failed operations with retry counts and resolution notes. |
| qa_bank | Wolf's answers to application questions. Auto-populated from email replies. |
| cover_letters | Generated letters with self-scores, linked to job IDs. |
| applications | Submitted applications with method and outcome tracking. |

# 4. Agent Roles & Boundaries

## 4.1 What Wolf Does (Human Gates)

HARD GATES — These actions require Wolf. No agent can bypass them.

- Approve/reject/flag jobs in the daily digest email

- Click Submit on ATS portal applications (supervised Chrome)

- Reply to escalation emails requiring judgment calls

- Provide missing information when qa_bank has no answer

Estimated daily time: 10–20 minutes.

## 4.2 What Cowork Does (Cover Letters Only)

Cowork's role is narrow and specific. It writes cover letters. It does not build code, query databases, or send emails.

- Reads scored job data from task JSON file

- Generates cover_letter.md, resume_bullets.md, qa_answers.md

- Self-critiques output against quality checklist. Self-score must be ≥7/10.

- If score <7 after two attempts: saves as DRAFT, flags for Wolf review

- Writes completed package to /ready/[job_id]/

# 5. Error Handling

## 5.1 The 10-Minute Rule

| Strike | Action |
| --- | --- |
| Strike 1 | Error detected. Wait 30 seconds. Retry once. |
| Strike 2 | Retry failed. Enter Self-Heal window (max 10 minutes). Check logs, search for fix, retry once more. |
| Strike 3 | Self-heal failed. Quarantine job to /errors/. Update pipeline.db to ERROR_BLOCKED. Email Wolf. CONTINUE pipeline. |

The pipeline never stops for one failed job. One quarantined job never blocks others.

# 6. Cost Model

| Item | Cost |
| --- | --- |
| Claude Pro subscription | $20/month (flat rate) |
| Claude Code API (Sonnet — scoring + feedback) | ~$27/month (~$0.90/day) |
| Cowork (cover letter generation) | $0 — included in Pro |
| Claude in Chrome (ATS form filling) | $0 — included in Pro |
| Total estimated monthly cost | ~$47/month |

API cost cap: If monthly API spend exceeds $50, Lead Agent emails Wolf with usage breakdown before continuing.

# 7. Build Sequence (7 Phases)

Build in this order. Each phase must be functional before the next begins.

| Phase | What Gets Built | Gate |
| --- | --- | --- |
| Phase 1 | Folder structure + pipeline.db schema + dashboard skeleton | Dashboard reads DB at localhost:3000 |
| Phase 2 | Filesystem MCP + Job Evaluator MCP + 24h ingestion alert | Drop test JSON → see it scored in dashboard |
| Phase 3 | Cowork task writer + cover letter generation + quality gate | Score HIGH job → letter in /ready/ → status in dashboard |
| Phase 4 | Daily digest email + approval parser + autonomous email sender | Approve job → email sent → SUBMITTED in dashboard |
| Phase 5 | ATS portal workflow + supervised Chrome integration | Full run from score → ATS submission → logged |
| Phase 6 | Response monitor + Feedback Analyzer + weekly report | Simulate rejection → parsed → dashboard updated |
| Phase 7 | Error hardening + self-test runner + full end-to-end test | All 7 agents healthy. Wolf signs off: pipeline is live. |

# 8. Monitoring Dashboard

A local web dashboard runs at http://localhost:3000 on the M3 Max. Accessible from any device on the same WiFi network.

| Tab | Content |
| --- | --- |
| Pipeline Overview | Job counts by status, today's activity feed, approval queue, ingestion alert |
| Job Inventory | Full job table with filters, score bars, status, one-click re-queue for errors |
| Agent Status | Live status per agent, ops count, API cost, functional test buttons, self-test runner |
| Error Log | All errors with retry counts, resolve button, re-queue button |
| Feedback & Learnings | Outcome rates, cover letter scores, weekly volume chart, QA bank size |

- Self-test runner: one button tests all 7 agent endpoints in sequence, shows health score

- Auto-refreshes every 60 seconds. No internet exposure. Local network only.

- Stack: Node.js + Express + SQLite (better-sqlite3) + vanilla HTML/CSS/JS

# 9. Key Files Reference

| File | Purpose |
| --- | --- |
| ~/job-pipeline/CLAUDE.md | Project context for Claude Code. Generated by GENERATE_CLAUDE_MD.md. |
| ~/job-pipeline/AGENT_CHARTER.md | Operating constitution. All agent roles, rules, protocols. |
| ~/job-pipeline/PIPELINE_ARCHITECTURE.md | Technical architecture, data flows, stack decisions. |
| ~/job-pipeline/BUILD_SEQUENCE.md | Phase-by-phase build order with test gates. |
| ~/job-pipeline/pipeline.db | SQLite database. Single source of truth for all pipeline state. |
| ~/job-pipeline/dashboard/ | Local web dashboard source code. Runs at localhost:3000. |
| ~/job-pipeline/templates/ | capability_profile.md, master_resume.md, qa_bank.json, cover letter examples. |
| ~/job-pipeline/mcp-servers/ | Source code for all custom FastMCP servers. |

START HERE: Paste GENERATE_CLAUDE_MD.md into Claude Code in ~/job-pipeline/. Let it scan and generate CLAUDE.md. Confirm with Wolf. Then begin Phase 1 of BUILD_SEQUENCE.md.