JOB PIPELINE

Complete Code Audit & Gap Analysis

March 6, 2026 | Wolf Schram

# Executive Summary

This audit compares every line of code against the architecture docs (AGENT_CHARTER_v2.md, MASTER-ARCHITECTURE-v2.md) and Wolf's stated workflow. The goal: identify exactly what's blocking the transition from building to applying.

Bottom line: The core pipeline works (search → score → generate cover letter → review). The ATS automation layer is built but has 3 critical blockers that prevent real applications. Fix those 3 things and Wolf can start applying.

# 3 Critical Blockers (Fix These First)

## 1. ‘docx’ npm package not installed

The package-builder.js tries to require(‘./docx-exporter’) to create .docx cover letters. TWO problems:

- lib/docx-exporter.js does not exist — file was never created

- The ‘docx’ npm package is not in package.json or node_modules

- server.js line 2654 also requires ‘docx’ for the /api/cover-letter/export-docx endpoint

Result: Every package build silently falls back to .txt instead of .docx. The export-docx API endpoint crashes. Wolf gets .txt files instead of the Word docs he needs.

Fix: npm install docx → create lib/docx-exporter.js → add docx to package.json. ~30 min.

## 2. ATS Bot never tested end-to-end

application-bot.js has 668 lines of navigation logic for BuiltIn, Indeed, LinkedIn, plus 4 platform adapters (Greenhouse, Lever, Workday, generic). None have ever been run against a real website.

- 3 APPROVED jobs sit in the queue right now (GitLab, NEOGOV, Natera)

- 0 rows in application_submissions table — nothing has ever been submitted

- DOM selectors in adapters are educated guesses, not tested against real forms

- CDP connection logic works (tested) but the full flow has never run

Result: Clicking ‘Approve & Apply’ will likely fail on first attempt. Selectors will be wrong, timing will be off, edge cases will appear.

Fix: Pick ONE approved job (GitLab/Greenhouse is best target), run the bot with dryRun=false, fix what breaks iteratively. ~2-3 hours.

## 3. No flashing ‘Action Needed’ notification

Wolf's workflow Step 4 requires a prominent, impossible-to-miss alert when his manual Submit is needed. Current implementation: a small green popup in the bottom-right corner that auto-dismisses after 60 seconds.

Result: Wolf could miss the notification entirely. The bot fills a form but Wolf never knows to go submit it.

Fix: Replace with a full-width banner at top of dashboard, flashing red, with audio ping, persistent until dismissed. ~1 hour.

# Component-by-Component Audit

| Component | Status | Key Issue | Fix Effort |
| --- | --- | --- | --- |
| server.js (REST API) | WORKING | 156KB monolith but functional. All endpoints respond. | None needed now |
| pipeline.db (SQLite) | WORKING | 18 tables, 29 jobs, 14 cover letters. Missing: agent_log table. | Low — add table later |
| command-center.html | WORKING | 13 tabs all functional. ATS notification too subtle. | 1 hr — add flashing banner |
| cover-letter-generator.js | WORKING | Two-call pattern works. 14 letters generated. 3 errors logged (API key was missing, now fixed). | None needed now |
| package-builder.js | BROKEN | docx-exporter.js missing. Falls back to .txt. No LinkedIn embedded in doc. | 30 min — create exporter |
| application-bot.js | BUILT/UNTESTED | 668 lines, never run on real site. 3 aggregator handlers + 4 adapters. | 2-3 hrs — test & iterate |
| Platform adapters (4) | BUILT/UNTESTED | Greenhouse, Lever, Workday, generic. Selectors are guesses. | Part of bot testing |
| conductor/scheduler.js | WORKING | 94 queue entries processed. Polling loop + state machine functional. | None needed now |
| Job search (LinkedIn) | PARTIAL | Works but rate-limited. No Indeed. Fragile guest API. | Low priority for now |
| Gmail monitoring | WORKING | 119 emails parsed. OAuth working. | None needed now |
| export-docx endpoint | BROKEN | server.js line 2654 requires ‘docx’ npm — not installed. | Fixed with blocker #1 |
| Hallucination filter | MISSING | Architecture §3.8 specifies it. Not built. | Phase 2 — not blocking |
| Daily digest email | MISSING | Charter Part 3. No batch approval email. | Phase 2 |
| Session handoff logs | MISSING | /logs/ folder is empty. No handoff files. | Low effort but low priority |

# Wiring Audit: What Connects to What

## The Approve & Apply Flow (end-to-end)

This is THE critical flow. Here's every step and where it breaks:

| # | Step | Status | Code Location | Issue |
| --- | --- | --- | --- | --- |
| 1 | Wolf clicks Approve & Apply | WORKING | command-center.html:1651 | approveLetter() fires correctly |
| 2 | PUT /api/jobs/:id status=APPROVED | WORKING | server.js:525 | Status updates in DB |
| 3 | Auto-build package on approve | PARTIAL | server.js:545 | Builds but .docx fails → .txt fallback |
| 4 | Download .docx backup copy | BROKEN | command-center.html:1670 | export-docx endpoint crashes (missing npm docx) |
| 5 | Check CDP connection | WORKING | command-center.html:1694 | Checks /api/ats/status, auto-connects |
| 6 | POST /api/ats/submit/:id | BUILT/UNTESTED | server.js:1229 | Calls applicationBot.submitJob() |
| 7 | Navigate to job URL | BUILT/UNTESTED | application-bot.js:110 | BuiltIn/Indeed/LinkedIn handlers |
| 8 | Click Apply, follow to ATS | BUILT/UNTESTED | application-bot.js:142-342 | Selectors not validated against real DOM |
| 9 | Detect platform | BUILT/UNTESTED | application-bot.js:92 | URL pattern matching |
| 10 | Fill form fields | BUILT/UNTESTED | adapters/*.js | Personal info present (9 fields in DB) |
| 11 | Upload resume from /ready/ | BUILT/UNTESTED | application-bot.js:564 | PDF exists in packages |
| 12 | Upload/paste cover letter | BUILT/UNTESTED | application-bot.js:572-581 | Uses .docx (broken) or .txt or paste |
| 13 | Show flashing notification | BROKEN | command-center.html:1736 | Subtle green popup, not flashing red |
| 14 | Wolf clicks Submit in browser | WORKING | Manual step | Manual — this is correct |
| 15 | Mark Submitted + archive | WORKING | application-bot.js:645 | DB update + /ready/ → /applied/ |

# Dependency Audit

## package.json dependencies

| Package | Installed? | Used By | Issue |
| --- | --- | --- | --- |
| better-sqlite3 | WORKING | server.js, scheduler.js, all DB access | Native binary — Mac only, won't work in VM |
| playwright-core | WORKING | application-bot.js | Installed. Needs Chrome with CDP flag. |
| ts-jobspy | WORKING | server.js job search | Fragile LinkedIn scraping |
| express | PARTIAL | Listed but NOT USED | server.js uses raw Node http. Express is dead weight. |
| cors | PARTIAL | Listed but NOT USED | CORS headers set manually in server.js |
| docx | MISSING | server.js:2654, package-builder.js:68 | NOT in package.json, NOT installed. Critical gap. |

## Missing internal modules

- lib/docx-exporter.js — required by package-builder.js line 68. Does not exist.

- Duplicate adapter directories: conductor/adapters/ AND conductor/platform_adapters/ contain the same 4 files. Only platform_adapters/ is loaded.

# Database Audit

18 tables exist. Key findings:

| Table | Rows | Status | Note |
| --- | --- | --- | --- |
| jobs | 29 | Active — 22 SCORED, 3 APPROVED, 3 CL_READY | Working correctly |
| cover_letter_versions | 14 | 6 jobs have letters, some with multiple versions | Working correctly |
| personal_info | 9 | All key fields populated (name, email, phone, LinkedIn, etc.) | Working correctly |
| email_messages | 119 | Gmail monitoring working | Working correctly |
| conductor_queue | 94 | 60 check_response, 13 generate_letter, 13 research, 5 score | Working correctly |
| application_submissions | 0 | ZERO submissions ever recorded | Confirms ATS bot never completed a submission |
| bridge_events | 0 | Import/paste feature never used | Low priority |
| qa_bank | 3 | Should grow from Wolf's replies | Auto-save from emails not working |
| errors | 4 (unresolved) | 3x 'ANTHROPIC_API_KEY not configured' errors | API key issue was fixed later |
| agent_log (planned) | N/A | TABLE DOES NOT EXIST | Charter Part 2 requires it. No audit trail. |

# Application Package Audit

6 packages exist in /ready/. Here's what's in each:

| Company | Resume | .md | .docx | .txt | Q&A | metadata |
| --- | --- | --- | --- | --- | --- | --- |
| First Entertainment Credit Union | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| GitLab | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| NEOGOV | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Natera | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Series Entertainment | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Warner Bros Discovery | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |

All 6 packages: resume PDF present, cover_letter.md present, cover_letter.txt present (fallback), metadata.json present, qa_answers.md present. ZERO have .docx. This is blocker #1.

# Recommended Fix Order

To get from building to applying, these are the changes in priority order:

| # | Task | Effort | Impact | Dependency |
| --- | --- | --- | --- | --- |
| 1 | Install docx npm + create lib/docx-exporter.js with LinkedIn hyperlink | 30 min | Unblocks .docx cover letters | None |
| 2 | Rebuild all 6 packages with .docx output | 5 min | All packages get proper .docx | After #1 |
| 3 | Add flashing red 'ACTION NEEDED' banner to dashboard | 1 hr | Wolf sees when to submit | None |
| 4 | Live test ATS bot on GitLab (Greenhouse) with CDP | 2-3 hrs | First real application | After #1, #2 |
| 5 | Fix adapter selectors based on test results | 1-2 hrs | Bot actually fills forms | After #4 |
| 6 | Delete duplicate conductor/adapters/ directory | 5 min | Code hygiene | None |
| 7 | Add agent_log table to DB | 15 min | Audit trail | None |
| 8 | Test NEOGOV + Natera (BuiltIn/LinkedIn sources) | 2 hrs | Expand working platforms | After #4, #5 |

Total estimated time to first real application: ~4-5 hours of focused work.

# What's Working Well (Don't Touch)

- Cover letter generation — Two-call extract→assemble pattern produces solid P→P→R letters. 14 generated, scores tracking.

- Job scoring — 29 jobs scored, keyword-based scoring functional.

- Gmail monitoring — 119 emails parsed, OAuth working, response classification active.

- Conductor scheduler — 94 tasks processed, state machine transitions correct.

- Command Center UI — 13 tabs, dark theme, all render correctly.

- Personal info in DB — All 9 fields populated (name, email, phone, LinkedIn, location, etc.).

- Server wiring — application-bot + platform adapters properly required and registered (server.js:1185-1187).

- Package builder wiring — Auto-builds on approve (server.js:545), archive on submit (application-bot.js:653).

# What Can Wait (Phase 2)

- Hallucination filter — Nice to have. Current two-call pattern already minimizes hallucination risk.

- Daily digest email — Wolf uses the dashboard directly. Email batch approval is convenience.

- Weekly pattern report — Need submission data first. 0 submissions means 0 patterns.

- Indeed/Glassdoor search — LinkedIn works for now. Add platforms after applying works.

- pm2 process management — manual start.sh works fine.

- Filesystem MCP watcher — Wolf adds jobs via dashboard search, not file drops.

- Automated ATS account creation — Important but risky. Get basic submission working first.

- Session handoff logs — Helpful for continuity but not blocking applications.