Archive-35 Implementation Plan

Phases 4, 5 & 6

February 8, 2026

# PHASE 4: MCP Server (Model Context Protocol)

Priority: HIGH — 1-2 days implementation

Why First: Easiest win. Builds on existing /api/products.json endpoint. MCP is the de facto protocol for AI agent integration (adopted by OpenAI, Google, Anthropic).

## What It Does

- Exposes Archive-35's product catalog directly to AI agents (Claude, ChatGPT, Gemini)

- When a user asks an AI "find me fine art landscape photography," your catalog is searchable

## Technical Approach

- Build a Cloudflare Worker that implements the MCP Streamable HTTP transport

- Uses @modelcontextprotocol/sdk (TypeScript)

- Deploys as a separate Worker: mcp.archive-35.com (or archive-35-com-mcp.workers.dev)

- Reads from existing /data/photos.json

## Tools to Expose

- search_products(query, limit) — Full-text search across titles, descriptions, collections

- get_product(id) — Detailed product info with pricing, materials, sizes

- get_collection(collection_id) — All photos in a collection

- get_catalog_summary() — Overview: 108 products, 3 collections, 5 materials, price range

## Resources to Expose

- catalog://products — Full JSON catalog

- catalog://policies — Return policy, shipping info

- catalog://artist — About Wolf / Archive-35 bio

## Implementation Steps

- Create new Worker project: npm create cloudflare@latest archive-35-mcp

- Install MCP SDK: npm install @modelcontextprotocol/sdk

- Implement server with tools and resources above

- Test locally with MCP Inspector

- Deploy to Cloudflare Workers

- Add DNS record: mcp.archive-35.com → Worker

- Register with Claude Desktop / Claude Code for testing

## Files to Create

- workers/mcp-server/src/index.ts — Main MCP server

- workers/mcp-server/wrangler.toml — Cloudflare config

- workers/mcp-server/package.json — Dependencies

## Relationship to Existing Work

- Complements llms.txt (static description) with dynamic tools

- Complements /api/products.json (HTTP endpoint) with MCP protocol

- Uses same data source (photos.json)

# PHASE 5: C2PA Content Credentials

Priority: MEDIUM — 3-5 days implementation

Why: Proves authenticity of Wolf's photography. Differentiator vs AI-generated art. Growing adoption (Google Pixel, Adobe, Nikon, Leica all support it).

## What It Does

- Embeds cryptographically signed provenance metadata into every photo

- Visitors can verify: "This was taken by Wolf with a real camera, not AI-generated."

- Viewable at contentcredentials.org/verify

## Technical Approach

- Use c2patool CLI (Rust binary) or c2pa-node library

- Build a signing script that embeds manifests at build time

- Need: X.509 code-signing certificate + private key

- Certificate stored in Cloudflare environment variable or Workers KV

## Manifest Content per Image

- Author: Wolf / Archive-35

- Action: c2pa.created (original photograph)

- Copyright: "© 2026 Wolf / Archive-35. All rights reserved."

- License: "Personal display only. Not licensed for reproduction, AI training, or commercial use."

- Camera info (from EXIF where available)

- Timestamp

## Implementation Steps

- Obtain code-signing certificate (options: DigiCert, GlobalSign, or self-signed for initial testing)

- Install c2patool: cargo install c2patool (or use prebuilt binary)

- Create manifest template JSON with Archive-35 branding

- Write build script to sign all 216 images in images/ directory

- Add "Content Credentials" verification badge/link to product pages

- Update lightbox UI to show verification icon

- Test verification at contentcredentials.org/verify

## Files to Create/Modify

- scripts/sign-images.sh — Batch signing script

- scripts/c2pa-manifest.json — Manifest template

- js/product-selector.js — Add verification badge to lightbox

- index.html / gallery.html — Add Content Credentials explainer

## Key Decision: Certificate

- Self-signed: Free, works for verification, but shows "Unknown signer" warning

- Commercial cert (DigiCert ~$200/yr): Shows verified organization name

- Recommendation: Start with self-signed to validate workflow, upgrade to commercial cert later

## Cloudflare Integration

- Cloudflare Images CDN preserves C2PA manifests (no stripping)

- Signed images can be served directly from current /images/ directory

# PHASE 6: OpenAI Agentic Commerce Protocol (ACP)

Priority: MEDIUM-HIGH — 2-4 weeks implementation

Why: 700M+ weekly ChatGPT users can discover and BUY your prints directly in chat. Free for merchants to be discovered. Small fee per completed purchase.

## What It Does

- Makes Archive-35 products discoverable and purchasable directly inside ChatGPT

- Users searching "fine art landscape photography prints" could see your work and buy it without leaving the conversation

## Prerequisites

- Active Stripe account (already have: Archive-35 on Stripe)

- Enable "Agentic Checkout" in Stripe dashboard

- Published privacy policy (already have: privacy.html)

- US-based merchant (assuming yes)

## Integration Component A: Product Feed

Format: JSON feed (we already have /api/products.json — needs reformatting)

Required fields per product:

- id, title, description, link, image_link, price, availability

- enable_search: true, enable_checkout: true

- shipping_weight, delivery_time, delivery_regions

Implementation: Create new endpoint /api/acp-feed.json that transforms existing catalog into ACP format.

## Integration Component B: Agentic Checkout API

Four REST endpoints:

- POST /api/acp/checkout_sessions — Create checkout session (reuse existing Stripe logic)

- POST /api/acp/checkout_sessions/{id} — Update session (quantities, shipping)

- POST /api/acp/checkout_sessions/{id}/complete — Process SharedPaymentToken from ChatGPT

- POST /api/acp/checkout_sessions/{id}/cancel — Cancel and release inventory

These build on existing create-checkout-session.js and stripe-webhook.js.

## Integration Component C: Payment Integration

- Already using Stripe — enable Agentic Checkout in Stripe dashboard

- Stripe handles SharedPaymentToken (SPT) processing

- "As little as one line of code" for existing Stripe customers

## Implementation Steps

- Enable Agentic Checkout in Stripe dashboard

- Create /api/acp-feed.json endpoint (transform existing products.json)

- Create /.well-known/acp manifest file

- Build 4 checkout API endpoints in functions/api/acp/

- Implement webhook event publishing for order lifecycle

- Test end-to-end in sandbox environment

- Submit merchant application at chatgpt.com/merchants/

- Document all endpoints with request/response examples

## Files to Create

- functions/api/acp-feed.json.js — Product feed endpoint

- functions/api/acp/checkout_sessions.js — Create/update sessions

- functions/api/acp/complete.js — Complete checkout with SPT

- functions/api/acp/cancel.js — Cancel session

- functions/api/acp/webhooks.js — Order lifecycle events

- .well-known/acp — ACP manifest file

## Timeline & Dependencies

- Week 1: Product feed + Stripe Agentic Checkout setup

- Week 2: Build checkout API endpoints

- Week 3: Testing in sandbox + webhook implementation

- Week 4: Submit merchant application + go live

## Current Status (Feb 2026)

- Live with Etsy merchants

- Shopify merchants rolling out

- PayPal integration coming 2026

- Custom integrations (like ours) accepted via application

- Single-item purchases supported; multi-item carts coming 2026

# Priority Sequence

| Phase | Name | Effort | Impact | Do First? |
| --- | --- | --- | --- | --- |
| 4 | MCP Server | 1-2 days | AI catalog | YES — quick win |
| 5 | C2PA Content | 3-5 days | Authenticity | Second |
| 6 | OpenAI ACP | 2-4 weeks | ChatGPT sales | Third (biggest) |

# Dependencies on Existing Work

The three phases build on infrastructure already completed:

- /api/products.json endpoint (Phase 2) → feeds MCP + ACP

- llms.txt (Phase 2) → complements MCP

- robots.txt with AI crawler blocks (Phase 2) → protects while MCP exposes catalog intentionally

- XMP copyright metadata in all 216 images (Phase 3) → foundation for C2PA signing

- Stripe integration (existing) → enables ACP checkout

- Terms of Sale with "all sales final" (Phase 1) → required for commerce