PICTOREM FULFILLMENT

Integration Handover & Gap Analysis

February 27, 2026  |  Archive-35.com  |  Prepared for next session

# Executive Summary

Archive-35 currently auto-submits print orders to Pictorem via Stripe webhook, but the integration is limited to 5 hardcoded materials with no customer choice on sub-options (metal finish, mounting hardware, frame style, varnish). Wolf's test order revealed that "metal" defaults to brushed aluminum with no hanging hardware — very different from the high-gloss ChromaLuxe HD metal with standoffs he expected.

This document maps what we send today vs. what Pictorem actually supports, identifies every gap, and provides a concrete implementation plan.

# 1. What We Send Today

The Stripe webhook (stripe-webhook.js) builds a Pictorem preorder code from 3 inputs: material, width, height. The customer picks material + size on the product selector; orientation is auto-detected. Everything else is hardcoded.

## Current MATERIAL_MAP

| Website Key | Pictorem Material | Type Code | Additionals | Mounting |
| --- | --- | --- | --- | --- |
| canvas | canvas | stretched | semigloss, mirrorimage, c15, none, none | None sent |
| metal | metal | al (brushed) | none, none | None sent |
| acrylic | acrylic | ac220 | none, none | None sent |
| paper | paper | art | none, none | N/A |
| wood | wood | ru14 | none, none | None sent |

Key problem: Metal defaults to "al" (brushed aluminum) — not ChromaLuxe HD sublimation. No hanging hardware is included with any product. The customer has zero control over finish, mounting, or frame.

# 2. Full Pictorem Product Catalog

Pictorem supports 30+ product types. Below is the complete catalog relevant to fine art photography, organized by substrate.

## Metal Prints

| Product | Type Code | Description | Max Size | Our Status |
| --- | --- | --- | --- | --- |
| Brushed Aluminum | al | Direct UV print on brushed aluminum. Metallic grain shows through. | 96×48" | LIVE |
| White Matte Metal | alw | White-coated aluminum. True colors, no metallic grain. | 96×48" | MISSING |
| ChromaLuxe HD (Gloss) | hd | Dye-sublimation on ChromaLuxe panel. Vivid, scratch-resistant. This is what Wolf has at home. | 60×40" | MISSING |

## Canvas Prints

| Product | Type Code | Description | Max Size | Our Status |
| --- | --- | --- | --- | --- |
| Gallery Wrap 1.5" | stretched (c15) | Canvas wrapped on 1.5" wooden frame. Semigloss + mirror edges. | 96×54" | LIVE |
| Thin Wrap 0.75" | stretched (c075) | Canvas wrapped on 0.75" frame. More affordable, slimmer profile. | 96×54" | MISSING |
| Rolled Canvas (Giclée) | canvas | Unframed archival canvas rolled in tube. Customer frames it. | 150×58" | MISSING |

## Acrylic Prints

| Product | Type Code | Description | Max Size | Our Status |
| --- | --- | --- | --- | --- |
| Acrylic 1/8" | da8 | Slim edge-to-edge UV print on digital acrylic. Lightweight. | 96×60" | MISSING |
| Acrylic 3/16" | da16 | Standard thickness. Greater depth effect. Best for >40" prints. | 96×60" | MISSING |
| Acrylic 1/4" (AC220) | ac220 | Current default. Premium thickness. | 96×60" | LIVE |
| Non-Glare 1/8" | ng8 | Satin matte finish. Reduces reflections in bright rooms. | 96×60" | MISSING |

## Paper & Fine Art

| Product | Type Code | Description | Max Size | Our Status |
| --- | --- | --- | --- | --- |
| Fine Art Matte | art | Archival matte paper. Museum standard. Needs framing. | 100×58" | LIVE |
| Glossy Photo | glossphoto | Classic glossy photo paper. Vibrant, sharp. | 100×58" | MISSING |
| Pearlescent | pearl | Subtle shimmer. Middle ground between matte and gloss. | 100×58" | MISSING |
| Poster Satin | poster | Satin finish poster stock. Budget option. | 100×58" | MISSING |

## Wood & Specialty

| Product | Type Code | Description | Max Size | Our Status |
| --- | --- | --- | --- | --- |
| Birch Wood | ru14 | Direct UV print on Russian birch. Wood grain visible. | 96×48" | LIVE |
| Foamcore | fo | Lightweight panel. Budget signage/events. | 96×48" | MISSING |
| Gatorplast | gator | Rigid foam board. More durable than foamcore. | 96×48" | MISSING |

# 3. Mounting & Hanging Hardware

This is the critical gap Wolf discovered. Pictorem offers several mounting options as "additionals" in the preorder code, but we currently send none for metal, acrylic, and wood.

## Available Mounting Options by Substrate

| Mount Type | Additional Code | Description | Works With | Our Status |
| --- | --- | --- | --- | --- |
| Standoffs | standoff | 4 polished aluminum posts. Floats print ~1" from wall. Most popular for metal/acrylic. | Metal, Acrylic | MISSING |
| Back Float Frame | backfloat | Hidden aluminum frame on back. Clean floating appearance. | Metal, Acrylic | MISSING |
| French Cleat | frenchcleat | Heavy-duty angled bracket system. Best for large/heavy prints. | Metal, Acrylic, Wood | MISSING |
| Mirror Wrap | mirrorimage | Mirrors photo edges around canvas frame sides. | Canvas | LIVE |
| No Mount | (omit) | Print only, no hardware. Current default for metal/acrylic/wood. | All | LIVE |

Wolf's test order shipped as "metal, type al (brushed), no additionals" — meaning bare brushed aluminum with zero hanging hardware. The customer would receive a print they literally cannot hang on a wall.

# 4. Frame Options

Pictorem offers decorative frames as an additional option. The frame code is sent as an additional parameter in the preorder code. Currently we send no frame option for any material.

Frame types include standard mouldings (black, white, natural wood, walnut, gold), float frames for canvas, and shadow box frames for panel prints. Frame availability varies by substrate and size. The exact code format needs to be queried via the buildproductlist API endpoint with a partial preorder code.

Recommendation: For Phase 1, skip frames. Focus on getting mounting hardware right first. Frames add significant complexity (frame color, mat options, glass type) and most fine art photography customers prefer frameless display.

# 5. Gap Analysis Summary

Impact scale: CRITICAL = orders ship wrong / can't hang. HIGH = missing premium options that reduce AOV. MEDIUM = nice-to-have.

| Priority | Gap | Impact | Effort | Revenue |
| --- | --- | --- | --- | --- |
| CRITICAL | No mounting hardware on metal/acrylic/wood | Prints ship without ability to hang. Wolf's test order hit this. | Low | — |
| CRITICAL | Metal defaults to brushed (al) not ChromaLuxe HD | Customers expect HD sublimation quality at metal prices. | Low | — |
| HIGH | No metal sub-type selection (brushed vs white vs HD) | 3 very different products sold as one. Mismatched expectations. | Medium | +15-30% |
| HIGH | No acrylic thickness choice (1/8" vs 3/16" vs 1/4") | Price varies significantly. Customers may want budget option. | Medium | +10-20% |
| HIGH | No mounting choice for customer | Standoff vs float frame vs french cleat = different aesthetics. | Medium | +$20-60 |
| MEDIUM | No canvas varnish option (semigloss vs matte vs gloss) | Semigloss hardcoded. Some customers prefer full matte. | Low | — |
| MEDIUM | No canvas depth choice (1.5" vs 0.75") | 0.75" is cheaper option some customers want. | Low | ±$10-30 |
| MEDIUM | No paper finish choice (matte vs glossy vs pearl) | Only fine art matte offered. Glossy/pearl missing. | Low | +5-10% |
| MEDIUM | No non-glare acrylic option | For bright rooms/direct lighting. Premium upsell. | Low | +10% |

# 6. Implementation Plan

## Phase 1: Fix Critical Issues (Next Session)

Goal: No order ships without hanging hardware. Metal defaults to the right product.

- Change metal default from "al" (brushed) to "hd" (ChromaLuxe HD) in MATERIAL_MAP.

- Add "standoff" as default additional for metal, acrylic, and wood in MATERIAL_MAP.

- Validate the updated preorder codes via Pictorem API (validatepreorder endpoint).

- Place a test order in Stripe test mode and verify Pictorem accepts the code.

Estimated effort: 30 minutes. Zero frontend changes needed.

## Phase 2: Add Customer Options (Follow-Up Session)

Goal: Let customers choose substrate variants and mounting.

- Add sub-type selector to product-selector.js: Metal → Brushed / White Matte / ChromaLuxe HD

- Add mounting selector: Standoffs (default) / Back Float / French Cleat / None

- Add acrylic thickness selector: 1/8" / 3/16" / 1/4"

- Update pricing to reflect substrate/mounting combinations (query Pictorem getprice per combo).

- Pass chosen sub-type + mounting through Stripe metadata → webhook → Pictorem preorder code.

Estimated effort: 2–3 hours. Frontend + backend changes.

## Phase 3: Premium Options (Future)

Goal: Maximize AOV with premium upsells.

- Canvas varnish selector (semigloss / matte / gloss)

- Paper finish selector (fine art matte / glossy / pearlescent)

- Non-glare acrylic option

- Frame configurator (if demand warrants)

- Wall mural option for hospitality clients

# 7. Files That Need Changes

| File | Phase | Changes |
| --- | --- | --- |
| functions/api/stripe-webhook.js | 1 + 2 | Update MATERIAL_MAP: change metal type, add mounting additionals, add sub-type variants. |
| js/product-selector.js | 2 | Add sub-type picker UI, mounting picker UI, acrylic thickness picker. Update pricing logic. |
| functions/api/create-checkout-session.js | 2 | Pass new metadata fields: subType, mounting, thickness through Stripe session. |
| js/cart.js + js/cart-ui.js | 2 | Display chosen sub-options in cart line items. |
| 06_Automation/scripts/pictorem_api.py | Reference | Already has PRESETS dict with all variants. Use as reference for code formats. |

# 8. Pictorem Preorder Code Format

The preorder code is a pipe-delimited string that fully describes the product configuration:

qty | material | type | orientation | width | height | additional1 | additional2 | ...

### Example Codes

| Product | Preorder Code | Result |
| --- | --- | --- |
| Canvas gallery wrap | 1¦canvas¦stretched¦horizontal¦24¦16¦semigloss¦mirrorimage¦c15 | 24×16 canvas |
| ChromaLuxe HD + standoffs | 1¦metal¦hd¦horizontal¦36¦24¦standoff | 36×24 HD metal |
| Brushed metal + float | 1¦metal¦al¦horizontal¦48¦32¦backfloat | 48×32 brushed |
| Acrylic 3/16" + standoffs | 1¦acrylic¦da16¦horizontal¦36¦24¦standoff | 36×24 acrylic |
| Fine art paper (no mount) | 1¦paper¦art¦horizontal¦24¦16 | 24×16 paper |
| Wood + french cleat | 1¦wood¦ru14¦horizontal¦36¦24¦frenchcleat | 36×24 wood |

Document prepared by Claude for Wolf Schram, Archive-35.com. All Pictorem product codes and options should be validated via the API before going live.